1704 Garfield Ct - 2025

Roof

GAF Weathered Gray 25 Year Tab Shingle SKU214628

General Spec

Blinds

Doorknobs

Smoke detectors & carbon monoxide

Hauling trash

House cleaning

Interior Paint & Door Plan

Sliding door repaired

Repair all walls and ceilings and paint

New garage door

3 new interior doors

Exterior Paint Plan

Pressure wash and paint exterior

Exterior

Add screens to crawl space vents

Repair damaged siding, fascia and soffit

Porch columns repaired

Fix window locks

Hose bibs repaired

New steps in back

New threshold to garage

Repair Chimney

Landscaping/Arbor

Landscaping and clean yard

Trim limbs

Remove shrub in front

HVAC

Furnace- new

AC- New

Electrical Plan

GFCI in all wet locations

New lighting throughout

Plumbing

Hot Water Tank – 2023

Install clean out & sewer inspected – no broken pipes or roots

Flooring Plan

Spec LVP throughout

Kitchen

Possible sub floor under kitchen

New cabinets/hardware and countertop

New dishwasher

Keep stove & vent a hood

Primary Bathroom

Sub Floor repaired

New tub surround

New vanity top

Hall Bathroom

New tub surround

New vanity top

Misc

Piers under house need addressing

Clean any fungal growth in crawl space

Complete vapor barrier

Insulation added

Dryer vent